## Slide 1: Digital Twin of a Smart Room Release 1 Team 2
Praktikum Software Engineering – WS2022/23
Nuray Seker, Abir Sikder, Stefan Pilgerstorfer

## Slide 2: Presentation Release 1 - Agenda
Use Case Description
UI Prototype
UML Class Diagram
Current Status
Planning for Release 2

## Slide 3: Use Case Description
Overview
Sample Use Case 21

## Slide 4: UI Prototype
Tool: Figma
UI Prototype

## Slide 5: Class Diagram (UML, DrawIO)

## Slide 6: ER Diagram (DrawIO)

## Slide 7: What was done, how was the distribution of the tasks?
Configure github (all)
Configure zenhub (all)
Configure circleCI (all)
Concept (Nuray, Abir)
UseCases (all)
Prepare SampleData (LightSource, AirQuality) (Stefan)
UI Prototype (Nuray)
UML Diagram (Stefan, Abir)
ER Diagram (Stefan, Abir)

## Slide 8: Which tasks were created?
Zenhub

## Slide 9: Did the team make a good estimation of the effort?
UI Prototype more effort than expected (mostly performed by Nuray)

## Slide 10: Problems & Lessons Learned
CircleCI
Zenhub
Recognizing all requirements and devices (Slides, Requirements document, …)
Basic knowledge about required tools
Estimation problems will stay

## Slide 11: Next Steps + Planning Release 2
Prototype
  Implementing database
  Filling dummy data (database connection)
  GUI
  Some basic features working
    Import csv data
    CRUD on basic classes
Unit tests for implemented features
Zenhub